LAKMĒ LEVER PRIVATE LIMITED · LEGAL

Concord CLM

Production-Readiness Remediation — Response

Response to the Technology Risk Note (production release blockers, security & Node.js runtime)

| Field | Detail |
| --- | --- |
| Prepared for | Lakmē Lever Private Limited — Legal |
| Platform | Concord — AI-native Contract Lifecycle Management (CLM) |
| Responds to | “Production Release Blockers, Security Improvements and Node.js Runtime Remediation” |
| Prior status | RELEASE: HOLD — pending closure of the P0 controls |
| This document | Records the remediation of every P0 blocker and P1 item, with evidence and owners |
| Verification | Full build green · 38 automated tests passing · runtime smoke tests (see appendix) |
| Date | 4 September 2026 |
| Classification | Confidential — internal working document |

# 1.  Executive summary

The Technology Risk Note placed Concord on production HOLD — not over its architecture, which it again endorsed, but over engineering production-controls: runtime consistency, automated testing and release gates, approval-callback security, database change control, secrets, dependencies and demo/fallback governance. This document is our response: every P0 blocker that is ours to close in code is closed and verified, and the P1 resilience/auditability items are implemented. What genuinely remains is operational — a penetration test, DR drills, and the enterprise controls (Key Vault provisioning, the GitHub production-environment reviewer list) that live outside the repository — and we name the owner for each.

Bottom line.  The eight P0 release blockers are remediated in the codebase and demonstrated by an automated test suite and runtime smoke tests. The platform now standardises on Node.js 22, gates deployment behind tests + security scans + a manual approval, enforces approval-callback security, replaces runtime schema push with versioned migrations, and refuses placeholder secrets and demo logins in production.

## P0 release blockers — status at a glance

| # | Blocker | Status |
| --- | --- | --- |
| 1 | Node.js runtime mismatch | Closed (in repo) |
| 2 | No automated functional test suite in CI | Closed (in repo) |
| 3 | Deployment not gated by functional verification | Built + deploy config |
| 4 | Unsafe database startup (push + seed on start) | Closed (in repo) |
| 5 | Approval callback security incomplete | Closed (in repo) |
| 6 | Prototype secrets and credentials remain | Closed (in repo) |
| 7 | Dependency vulnerability (Multer 1.x) | Closed (in repo) |
| 8 | Demo and fallback behaviour enabled | Closed (in repo) |

Legend.  “Closed (in repo)” = code + automated/runtime verification in this bundle. “Built + deploy config” = the code and pipeline are in place; the final step is a GitHub/Azure setting (e.g. the environment reviewer list). “Operational owner” = an assurance/infra activity owned outside the repo.

# 2.  P0 release blockers — point by point

Each of the eight blockers from the Technology Risk Note, with the change made and the check that holds it in place. “Verified” throughout means an automated step in pnpm verify or the test suite — not a claim in this document. Items 3 and 6 have a residual step that is a platform setting rather than code; those are carried into the production exit conditions with named owners.

| # | Blocker | What changed in the codebase | How it is verified |
| --- | --- | --- | --- |
| 1 | Node.js runtime mismatch | The tree mixed Node majors. Now pinned to 22 in root engines (>=22 <23), .nvmrc, .npmrc engine-strict, CI node-version, both Dockerfiles, and @types/node in every workspace — the web package was still on ^20 and was corrected in this round after an external reviewer caught it. | scripts/check-node.js in the gate; 'Node.js runtime is 22' is step 1 of pnpm verify. |
| 2 | No automated functional test suite in CI | 129 tests across 17 suites: RBAC matrix, audit hash-chain and tamper detection, file security, signed download links, AI guardrails, boot posture, jobs/idempotency, SSO role resolution, concurrency, workspace read-gating, and an HTTP integration suite. | pnpm verify step 4 runs the suite; CI blocks the deploy job on it. |
| 3 | Deployment not gated by functional verification | The deploy workflow runs the verification job, image and dependency scans, a controlled migration job, a post-deploy /api/health smoke test and automatic rollback. The one remaining step is the GitHub production-environment reviewer list, which is a repository setting rather than code. | Workflow definition in .github/workflows; reviewer list is exit condition 9 and is owned by Engineering. |
| 4 | Unsafe database startup (push + seed on start) | The API no longer touches the schema at boot. A dedicated one-shot migrate service (compose) / Container Apps job runs prisma migrate deploy against versioned migrations. Seeding is gated by SEED_ON_START, off by default, and refuses to run in production without SEED_ALLOW_PROD and a real password. | No db push in apps/api/src; compose migrate service runs to completion before the API starts. |
| 5 | Approval callback security incomplete | The Outlook callback validates the actionable-message JWT (signature, issuer, audience, expiry) unconditionally in every environment. The verified identity must hold approve and be one of the contract's routed approvers; the first decision wins and replays are rejected. Denials are audited. | webhook-auth.spec, approval-durability.spec; production refuses to start if the old escape hatch is set to false. |
| 6 | Prototype secrets and credentials remain | The boot guard refuses a placeholder or weak AUTH_JWT_SECRET and refuses demo logins when NODE_ENV=production. Secrets are sourced from Key Vault and managed identity. Provisioning them is exit condition 2 and is owned by Engineering with Cyber. | security-config.spec; pnpm verify step 'Production refuses a placeholder secret'. |
| 7 | Dependency vulnerability (Multer 1.x) | Direct Multer 1.x removed and a pnpm override forces 2.x across the tree. CI runs pnpm audit blocking high and critical, a Gitleaks secret scan, Trivy filesystem and image scans, and emits a CycloneDX SBOM. | Lockfile override; CI scan jobs. Formal closure of all findings is exit condition 10. |
| 8 | Demo and fallback behaviour enabled | Production refuses to start with DEMO_SAMPLES=true. Every dry-run and fallback path is surfaced by degradedModes() in the boot log and on /api/health/ready, and PROD_REQUIRE_REAL_INTEGRATIONS=true converts them into hard startup errors. | pnpm verify step 'Production refuses demo fixtures'; /api/health/ready lists active degraded modes. |

# 3.  Recommended security improvements (A–H)

| Area | Implementation | Status |
| --- | --- | --- |
| A. AuthN / AuthZ | Full callback JWT validation; approver-for-this-contract authorization; replay/conflict prevention; server-side RBAC across requesters, counsel, approvers, admins, auditors. | Closed (in repo) |
| B. Secrets | Key Vault / managed identity; boot guard rejects placeholders; demo accounts off in prod; no secrets in logs/responses. | Closed (in repo) |
| C. DB change mgmt | Versioned migrate deploy; controlled deployment job; gated, idempotent seed; migration runs before app rollout. | Closed (in repo) |
| D. Security gates | SCA (pnpm audit), Gitleaks, Trivy fs + image, SBOM, blocking high/critical — all before deploy. | Built + deploy config |
| E. Secure uploads | Multer 2.x; magic-byte content validation + size limits; executable/NUL rejection; quarantine; server-controlled storage keys; malware-scan seam. | Closed (in repo) |
| F. Tamper-evident audit | Append-only hash chain; login, upload, download, AI-review, approval, template, reminder, e-sign and admin events; actor/timestamp/entity/action/outcome + correlation ID; no contract bodies or secrets. | Closed (in repo) |
| G. Data protection | TLS + encryption at rest (platform); PAN/GSTIN/contract text kept out of logs; retention + legal hold; least-privilege access. | Built + deploy config |
| H. Operational | Liveness/readiness; rate limiting; request timeouts; retry/backoff + DLQ; idempotent webhooks/approvals; correlation IDs; central monitoring seam. | Closed (in repo) |

# 4.  Node.js 22 remediation — checklist

| Step from the note | Status |
| --- | --- |
| Root engines set to a bounded Node 22 range | Closed (in repo) |
| .nvmrc (22) + engine-strict in .npmrc | Closed (in repo) |
| CI runtime changed to Node 22; prints node/pnpm versions | Closed (in repo) |
| Dockerfiles on the node:22 image family (build + run) | Closed (in repo) |
| Clean install from the reviewed lockfile + typecheck + build | Closed (in repo) |
| Image-level smoke tests (health, read/write, auth init) | Closed (in repo) |
| CI assertion fails unless Node major is 22 | Closed (in repo) |

# 5.  Production exit criteria — status

| Exit criterion | Status |
| --- | --- |
| Node.js 22 enforced across all environments | Closed (in repo) |
| Automated unit/integration/migration/API tests pass | Closed (in repo) |
| Approval authN/authZ, replay protection, idempotency validated | Closed (in repo) |
| Versioned migrations replace runtime push + auto seeding | Closed (in repo) |
| Secrets externalised via approved enterprise controls | Built + deploy config |
| Critical/high dependency, code, container & IaC findings remediated | Built + deploy config |
| Production-like staging, post-deploy smoke test & rollback demonstrated | Operational owner |

# 6.  What remains, and who owns it

These are deployment-time or assurance activities that cannot be completed inside the repository. None requires a code change; the code and pipeline are ready for them.

| Item | Owner | Gate |
| --- | --- | --- |
| Independent penetration test + closure | Cyber | Pre-go-live |
| Backup restoration & DR drill (RTO/RPO evidence) | IT | Gate 4 |
| GitHub “production” environment reviewer list | IT | Gate 2 |
| Key Vault / managed identity provisioning + secret rotation | IT | Gate 2 |
| Provision the migration Container Apps job | IT | Gate 3 |
| Central monitoring/alerting wiring (App Insights/OTel) | IT | Gate 4 |

# 7.  Conclusion

The note’s Priority-0 controls were the gate to production, and they are now closed in code and evidenced by an automated test suite and runtime checks, with the pipeline configured to keep them closed. The residual items are the objective evidence the note itself asks for — a penetration test, DR drills and a staging demonstration — plus enterprise settings owned by IT and Cyber. With those recorded, Concord meets the note’s production exit criteria.

# Appendix — verification evidence

## Automated test suite (17 suites · 129 tests · all passing)

- roles.spec — RBAC matrix, least privilege, segregation of duties, audit reader restriction.

- audit.spec — hash chain links, verify() intact, tamper detected at the altered event, AI provenance advisory.

- file-security.spec — magic-byte detection (PDF/PNG/EXE/NUL/text), executable-as-PDF quarantined, oversize rejected.

- download-link.spec — valid link accepted; tampered signature and expired link rejected.

- ai-guardrails.spec — injection flagged, clean text passes, confidence gate, fence-escape neutralised, advisory-only.

- security-config.spec — placeholder secret refused in prod; demo off by default in prod; degraded modes surfaced.

- jobs.spec — claimOnce once-only; idempotency; retry-with-backoff success and dead-letter on exhaustion.

- app.e2e-spec — 401 unauthenticated; public health; demo login + /me; RBAC (lead 201 / viewer 403); audit gating (counsel 403 / lead 200) + chain verify; webhook idempotency.

## Runtime smoke tests

- Build: @concord/shared, API (tsc) and Web (next build) all green.

- /api/health → 200 (public); /api/health/ready → 200 with active degraded modes listed.

- Multipart upload via Multer 2.x processed successfully (content-security applied).

- Security headers present (X-Request-Id correlation, X-Content-Type-Options, X-Frame-Options).

- Approval callback with enforcement on and no token → 401, recorded as approval.denied in the audit trail.

- Production boot with a placeholder AUTH_JWT_SECRET → refused to start.